## Slide 1
Minimal Viable Process
Operational Engineering Other
Minimal Effective Practice
MSA | MEP
Requirements Analysis | Ad hoc
Plan Project | Divide into blocks for iterations
Plan Iteration | List goals for iteration 1
Design | Ad hoc (Mock up GUI)
Code | Ad hoc
Test | Don’t care for this iteration
Post Mortem | Plan next iteration
Minimal Sufficient Activities
Engineering Activities
Envision
Requirements Analysis
Synthesize
Design
Articulate
Code
Interpret
N/A
Operational Activities
Plan
Iteration 1
Part 1 of Project
Monitor and Control
Customer Relations
Minimal Guiding Indicators
Goal | Indicator
Cost: | Don’t care
Schedule: | 4 weeks
Performance: Product: NFR: FR: Process: | Don’t care Don’t care Ad hoc
Analyze
Plan First Part of Project
Plan Iteration 1 (timelines, etc.)
Design
Code
Test
Post Mortem