## Slide 1
Minimal Viable Process
Operational Engineering Other
Minimal Effective Practice
MSA | MEP
Requirements Analysis | Ad hoc
Plan Project | 4 week time box
Plan Iteration | List tasks for iteration 2
Weekly Plan | Every week, create a table of how many hours I plan to spend on the project every day and how many I actually spend on the project
Design | Use UML to Show Design Components and Architecture
Construction | Ad hoc
Test | Unit testing
Minimal Sufficient Activities
Engineering Activities
Envision
Requirements Analysis
Synthesize
Design
Articulate
Code
Interpret
N/A
Operational Activities
Plan
Iteration 2
Part 2 of Project
Monitor and Control
Customer Relations
Minimal Guiding Indicators
Goal | Indicator
Cost: | Don’t care
Schedule: | 100% of iteration goals complete
Performance: Product: NFR: FR: Process: | 100% visual test success and 100% unit test success Ad hoc
Analyze
Plan Project
Plan Iteration 2 (timelines, etc.)
Design
Construction
Test
Post Mortem